Capstone Design(2)

Proposal

Subjects	: Capstone Design(2)

Prof.		: Sang O Park

Team Name	: 316

Members	: 20163704 Park Juhyeon

20161344 Heo JeongWoo

20164245 Hong Jin

- Project Title

Project Title : Smoothie

“Smoothie” is a Photo Edit Program,

We select this project’s title to emphasize feeling of ‘Smooth’.

- Introduction & Motivation

- Introduction

It is going to create a program that allows users to create smoother images by using deep learning for a major function called a Lasso.

With only a few number of checkpoints, users can produce the image that is much smoother.

- Motivation

It's necessary, but it's too, too uncomfortable.

According to the traditional method, it takes a lot of effort to get the shape of an apple.

This project was selected to eliminate unnecessary effort.

- Development & Implementation Contents

- Lasso Function

- Show areas of snails based on learning data.

- Provides a convenient way to use by displaying a small number of points (approximately 3,4).

- Learning from a variety of data sets (released in detail later)

- Lasso Function

- Develop image editing programs using Qt

- Develops other useful features such as layers, paints, brushes, trims, resizing, spades, text, erasers, etc.

- Error Minimization With TDD

- Recognized the importance of error minimization through last Capstone design class.

- We will try to minimize errors by writing as many TCs as possible with TDD.

- We will open TC often.

- Goal

- Improve the speed and accuracy of the Lasso function.

- Provide a variety of image editing functions

- Minimize program errors

Our goal is developing simple photoshop program using Qt.

The main function is to apply ML to the lasso function to recognize a specific image area through four user-selected points, and to separate that area from the background layer so that users can edit it freely.

- Roles

Park Juhyeon

-Collect Running Datasets

-Implementing a Learning Model

-Layer Function Implementation

-Test

Heo JeongWoo

  - Collecting Running Datasets

  - Implementing a Learning Model

  - Implementing sizing

  - Test

Hong Jin

-Collecting Running Datasets

-Learning data to model

-Implementing Qt UI and basic functions

-Test

- Market Research

1. Photoshop

- Point by point to draw out an object.

- Not only is it taking a long time, and it takes a lot of hands, the results also differ depending on individual ability

2. Remove.bg

-Free.

-Use background erasing method.

-Unable to set the desired part and only people can be recognized

3. Photopea

-Free.

-Provide basic image editing functions in Web.

-Magnetic Lasso function exists but it’s too weak.

-Ads appear often.

4. BackGround Burner

-Remove background by separating regions in two colors.

-Good performance for simple images, but not for complex images.

-It can’t be edited and only available as JPG, PNG.

5. PowerPoint

-PowerPoint offers ‘background remove’ function

-free

7. Project Schedule.

|  | March |  |  | April |  |  |  |  | May |  |  |  | June |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Development Contents | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 17 |
| Content Acquisition & Data Survey |  |  |  |  |  | Midterm Demonstration and Presentation |  |  |  |  |  |  | Final Demonstration and Presentation |  |  |
| Collect Initial Usage Datasets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementing a Deep Learning Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Check the Results of Learning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Oligami Functional Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementing layer editing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparing Midterm Demonstration and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementing other editing functions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparing Final Demonstration and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Writing manuals and reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

- Park Juhyeon`s Schedule

|  | March |  |  | April |  |  |  |  | May |  |  |  | June |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Development Contents | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 17 |
| Content Acquisition & Data Survey |  |  |  |  |  | Midterm Demonstration and Presentation |  |  |  |  |  |  | Final Demonstration and Presentation |  |  |
| Collect Initial Usage Datasets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementing a Deep Learning Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementing layer editing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparing Midterm Demonstration and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparing Final Demonstration and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Writing manuals and reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

- Heo JeongWoo`s Schedule

|  | March |  |  | April |  |  |  |  | May |  |  |  | June |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Development Contents | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 17 |
| Content Acquisition & Data Survey |  |  |  |  |  | Midterm Demonstration and Presentation |  |  |  |  |  |  | Final Demonstration and Presentation |  |  |
| Collect Initial Usage Datasets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementing a Deep Learning Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Oligami Functional Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparing Midterm Demonstration and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementing other editing functions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparing Final Demonstration and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Writing manuals and reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

- Hong Jin`s Schedule

|  | March |  |  | April |  |  |  |  | May |  |  |  | June |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Development Contents | 11 | 18 | 25 | 1 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 17 |
| Content Acquisition & Data Survey |  |  |  |  |  | Midterm Demonstration and Presentation |  |  |  |  |  |  | Final Demonstration and Presentation |  |  |
| Collect Initial Usage Datasets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Check the Results of Learning |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Oligami Functional Test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparing Midterm Demonstration and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Implementing other editing functions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test and Debugging |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Preparing Final Demonstration and Presentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Writing manuals and reports |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |